# CMSC 495 Group 1

# Project Overview

What is our project?

A windows desktop application that allows querying for stock information and filtering based on different criteria. Also known as a stock screener: <https://www.investopedia.com/terms/s/stockscreener.asp>

How will the work be split up?

Art Fogiel: Project manager, UI development, Solution designer

Michael Harrison: View Model implementations, UML documents, Testing

Kathleen Connell: Service implementation, Document Manager, in charge of User guide.

Approximate timelines?

1/21/18: Project Plan complete

1/28/18: Test Plan completed

2/4/18: Project Design Document Complete

2/11/18: Phase 1 source: Solution created, Interfaces created

2/18/18: Phase 2: View Models implementation complete, Services acquire stocks, Initial UI done

2/25/18: Phase 3: All implementation complete

3/4/18: Testing/Debugging complete, Project submitted.